Research Projects Catalog: Q1 2018

Enriching the Specification of the Prepayment Model

- Incorporating additional explanatory variables:  Investor property%, FICO, Equity Lockout Duration, SATO, Mortgage Yield Curve Slope-at-origination, …

  - Time: About 1-2 weeks if the variable is already present in the database, about 2-4 weeks if it needs to be defined from scratch in the database. Also, need to factor in whether the variable is non-constant on forward paths which will require special handling.

- Revisit how Incentive Calculation is made:

  - Include mortgage yield curve slope and seasoning effects?

  - Relative incentive versus absolute incentive? Use a mix of both? Leverage concepts from Utility theory.

- Incorporating time-based effects: Changes in Ginnie Mae pooling requirements for VA, introduction of new Streamlined Refi program for conventional mortgages, ….

  - Time: About 1 week

- Full multi-class model with 3-4 populations and separate S-curves for each one. Also allow migrations from one population to another over time (including “reverse” migration).

  - Time: About 1 month of development. Re-estimating all models from scratch is probably another one month.

- Servicer Adjustments: Multipliers for certain servicers that decay over time.

  - Time: About 1-2 months. Need to normalize servicer names in the database. CDU changes. Changes to Scale forward projections.

- Geographic Adjustments: Multipliers for certain States/territories with high/low costs (New York, Texas, Puerto Rico, others).

  - Time: About 1 month. CDU changes. Changes to Scale forward projections (?)

- Flexible Lag Structure: Allow lags to vary across months (as opposed to a single month) as a function of product type, seasoning, and calendar time.

  - Time: About 2 months. Changes to ScaleDB, Scale forward projections?

Short-term Adjustments to Prepayment Model

- Incorporate time-series adjustments to the prepayment model across different prepayment stories

  - Time: About 1 month

CRT Prepayment Model and Scale Valuation Framework

- “Institutionalize” existing roll-rate model

  - Time: About 1 month

- Integrate CRT model with Scale and set up CRT valuation framework

  - Time: About 1-2 months

- “Institutionalize” CRT surveillance reports

Expand Product Coverage for Prepayment Model/Scale

- FNMA 15-year and 20-year

  - Time: About 1 month

- Conventional ARMs: 5/1, 7/1 and 10/1

  - Time: about 1 month

- Ginnie Mae ARMs

  - Time: About 1 month

- CRT transactions

  - Time: See above

House Price Model

- Establish HPI-hierarchy for calculating CLTVs

  - Time: about 1 month

- Align HPI used for historical and forward updates

  - Time: 1 day

- Add seasonal adjustments to HPI forecasts

  - Time: 2-3 days

- Add serial correlation and long-term component to HPI forecast

  - Time: 1 week

- Add State-level HPI forecasts

  - Time: about 1 month

- Improve historical updating of CLTVs

  - Time: about 2-3 days

- Add stochastic behavior

  - Time: about 2 months

Mortgage Rate Model

- Current coupon model v2.0

  - Time: about 1 month

- Smooth out adjustments to non-benchmark mortgage rates so that there’s less of a valuation shock

  - Time: about 2 weeks

Interest Rate Model

- 2-factor Cheyette model

  - Time: about 3 months

Yield Curve Model

- Incorporate OIS

Valuation Reports

- Research Daily Package

  - Time: about 1 month

GPL 2.0

- Integrate into Scale

  - Time: about 1 month?