Research Planning 3/29/2017

Short (1-2 weeks)

IN-PROGRESS Bobby - test refactored Scale (multiple mortgage rate models)

IN-PROGRESS Bobby - test GPL model projections in Scale C++

IN-PROGRESS Bobby - continue to improve GPL prepay model in R (DONE v1.60)

Bobby - refactor Scale to run GPL Cashflows (depends on Intex integration from Neo)

IN-PROGRESS Lien - Scale DB presentation (some examples supplied by Bobby)

Lien - ?

IN-PROGRESS Neo - integrate Intex (reproduce BBG style cashflows)

Sharad - improvements for Conventional v2.41

Correct relative incentive for FHA

Improved incentive calculations for pools w/out LL data

Cap burnout at 300bps?

Increase flexibility of lags on mortgage rates (?)

Other PM team suggestions

Medium (2-4 weeks)

Bobby - loose ends, GPL fixes, error handling, NULL data handling, etc

Lien - add Incremental/Version validations to Scale DB

Lien - support easy-ish changes to PMI/MIP/LLPA Matrices

Lien - ScaleDB for GNMAs

Sharad - 30-year GNMA prepayment model

Neo - continue with HW Calibration to finalize

Neo - continue with TRR integration

Long (1 month +)

Bobby - maybe some Research project? (Develop models that will be helpful in projecting mortgage rates -- in particular, current coupon model and servicing spread model).

Bobby - Collateral Overrides (need to decide the details)

Bobby - Scale C++ High Level presentation for desk

Lien - refactor Media Effect evolution (focus on smaller jumps)

Lien - forecast Refi Eligibility

Research Planning 3/5/2017

Short (1-2 weeks)

- IN-PROGRESS Bobby - finish adding GPL model to Scale C++ (Tracking and OAS)

- IN-PROGRESS Bobby - continue to improve GPL prepay model in R

- Bobby - work with Johnson to ensure Scale works correctly running multiple versions on the grid

- IN-PROGRESS Lien - Scale DB presentation (some examples supplied by Bobby)

- Purvi - create set of GPL CDU files (sample already complete)

- Lien - release Scale 2.40 (C++ changes)

- Lien - recalculate maximum incentives for loans/pools using correct mortgage rate for calculating FHA incentives

- Sharad - improvements for Conventional v2.40 and 2.41

- Potential improvements for v2.41

  - Correct relative incentive for FHA

  - Improved incentive calculations for pools w/out LL data

  - Cap burnout at 300bps?

  - Increase flexibility of lags on mortgage rates (?)

  - Other PM team suggestions

- Sharad - 30-year GNMA prepayment model

- Neo - integrate Intex (reproduce BBG style cashflows)

- Johnson - continue to test and support multi grid Scale

- Hongzhuo - help with adding needed mortgage rate/spreads to TS database

Medium (2-4 weeks)

- Bobby - refactor Scale to work with multiple mortgage rate models

- Bobby - refactor Scale to run GPL Cashflows (depends on Intex integration from Neo)

- Bobby - loose ends, GPL fixes, error handling, NULL data handling, etc

- Lien - add Incremental/Version validations to Scale DB

- Lien - support easy-ish changes to PMI/MIP/LLPA Matrices

- Lien - ScaleDB for GNMAs

- Neo - continue with HW Calibration to finalize

- Neo - continue with TRR integration

Long (1 month +)

- Bobby - maybe some Research project? (Develop models that will be helpful in projecting mortgage rates -- in particular, current coupon model and servicing spread model).

- Bobby - Collateral Overrides (need to decide the details)

- Bobby - Scale C++ High Level presentation for desk

- Lien - refactor Media Effect evolution (focus on smaller jumps)

- Lien - forecast Refi Eligibility

Scale Planning 7/29/2016

Short (1-2 weeks)

- Bobby - add R to Symphony functionality

- IN-PROGRESS Bobby - refactor the Scale data SQL and table loading process

- IN-PROGRESS Bobby - add validation to all Scale data processes

- Lien - redo 3 splines for model 2.10 (tie-out with C++)

- Lien - Revisit Ginnie Mae prepayment model

- Sharad -- Come up to speed on conventional prepayment model including fitting infrastructure

- Neo - add test cases to commit test suite

- Johnson - add new Credit Availability JSON parameters to front end systems

- Johnson - test speed/leaks/robustness of new Scale release

- Honzhou - add HPI to TS database

Medium (2-4 weeks)

- Bobby/Lien - add a more robust tracking framework to R code (Baton)

- Lien -- Ginnie Mae prepayment model

- Neo - add mortgage rate path initialization to REDIS

- Johnson - add compare functionality to Scale Test Suite

- Purvi - add validation to all existing IT data processes involving Scale

- Purvi - regenerate CDU files and Symphony tracking using new Scale tables and data

Long (1 month +)

- Bobby - Scale/R refactoring for speed of model deployment

- Lien -- Ginnie Mae prepayment model

- Neo - Scale: WAL calculation

- Johnson - enable multiple DLLs to be deployed on the grid, chosen by the front end application

- Honzhou/Purvi - CDU file validation framework

Scale Planning 6/30/2016

Short (1-2 weeks)

- DONE Bobby - add Baton v2.10 to Scale

- DONE Lien - Baton v2.10, which incorporates new credit splines and media effect

- DONE Neo - add rate path initialization to REDIS

- Neo - Scale: WAL calculation

- DONE Johnson - add Scale Testing Suite to deploy process

Medium (2-4 weeks)

- IN-PROGRESS Bobby - refactor the Scale data SQL and table loading process

- IN-PROGRESS Bobby - add validation to all Scale data processes

- Purvi - add validation to all existing IT data processes involving Scale

- DONE Neo - add media effect path initialization to REDIS

- Neo - add mortgage rate path initialization to REDIS

Long (1 month +)

- Lien - Revisit Ginnie Prepay Model

- Purvi - CDU file validation framework

- Purvi - regenerate CDU files and Symphony tracking using new Scale tables and data

- Bobby - add a more robust tracking framework to R code (Baton)

Scale Planning 5/17/2016

Short (1-2 weeks)

- DONE Bobby - add the MIP calculator matrix

- DONE Bobby/Neo - fix Bloomberg cash flows to offset correctly

- DONE Bobby/Lien - Roll next version of conventional prepayment model into production

  - How do we best role this out from Working Copy -> Dev -> Prod?

- DONE Neo - Refactor Calculation Output in Scale

  - Decide on JSON format to use, and what the desk requirements are

Medium (2-4 weeks)

- DONE Bobby - Scale: test/verify multi-repline cdu files in Scale (correct numbers)

- DONE Bobby - Scale: code the refinanceable percentage (media effect) update step

- DONE Bobby - Scale: simple model for refi eligibility update based on cltv

- DONE Neo - Scale: Volatility Duration

- Neo - Scale: WAL calculation

- Johnson - Aria and Distributed Improvements

- DONE Lien/Honzhou - Data: add standard time series queries to time series db (hpa, percent_refinanceable, etc)

- DONE Purvi - Data: Complete validation process

- DONE Bobby/Lien - Data: learn how to use and add to the data validation process

Long (1 month +)

- DONE Bobby - proof of concept for replines largest model distribution)

- DONE Lien/Bobby - Revisit Mortgage Credit Availability Index

- Lien - Revisit Ginnie Prepay Model

- Neo/Johnson - Scale Testing Suite

Neo/Bobby Code Review

1) Neo - Yield Curve Key Rate Durations

2) Neo - Tracking Months

3) Bobby - Dials

4) Bobby - prepay_model variables refactor for simplicity

Scale Testing Suite

We need a framework for running tests and validations between different versions of Scale: Dev vs Prod, Dev vs Working Copy, etc.

Features

- Run a battery of stored tests which compare output sections in a easy to navigate format. ex) each JSON section is compared separately

- Summary report which identifies which tests are passed and which show differences

- Ability to run small development version tests which can identify memory leaks

Goals

- Ensure we don’t introduce unexpected changes to our code base

- Easily track down where unexpected changes have occurred: ex) yield curves, mortgage rates, and prepays are identical, but cashflows are different. Problem must be in CF generation

- Identify memory leaks

Ideas

- Application should be in C# for ease of JSON manipulation

- Application should not influence the production grid

Scale Planning 4/14/2016

Short (1-2 weeks)

- DONE Neo/Bobby code review

- DONE Neo/Johnson/Bobby decide parameter names for conflicts: mostly pricing and distributed names

- DONE Neo - continue to tie out between old Scale and New

- DONE Neo/Johnson - merge Scale_test to prod

- DONE Bobby - fix tracking report

- DONE Johnson - continue with distributed scale work

- DONE Bobby - test LLPA/PMI calculations

- DONE Bobby - implement GNMA model for projections

- DONE Bobby or Neo - implement folder structure for hpa and pct refi and llpa/pmi?

***Goal is to tie-out (loosely) with Scale prod and merge Scale_test into Scale branch by end of April.

Medium (2-4 weeks)

- DONE Bobby - memory leak detection

- DONE Bobby/Johnson - Incorporate dials: 4 basic multipliers (submodel multipliers) + 3-4 others

- Bobby/Lien - Roll next version of conventional prepayment model into production

- tie out again on 1 pool bonds (Conventional and Ginnie)

- DONE Neo - refactor for breakeven report functionality

- DONE Neo - continue with key rate duration, vol duration, etc.

- DONE Bobby/Johnson - Distributed testing and validation

- Bobby - go back for TODOs:

- DONE figure out seasonality month lag

- DONE fix spline testing from refactoring

- DONE python script to run and load Symphony data

- IN PROGRESS add the MIP calculator matrix

- IN PROGRESS finish up the refinanceable percentage update step and other updates

Long (1 month +)

- Bobby - proof of concept for replines largest model distribution)

- Bobby - Revisit Mortgage Credit Availability Index