Update: 3/30/2017

This document is to help us think through the requirements for moving away from Yield Book in favor of Scale as our analytics platform. The tentative ETA is October 2017.

The goal is for Scale to match YB in Accuracy, Speed and Features. A realistic assessment of this task is to realize that not all of this can be accomplished by October. Hence we need to prioritize what is the most important for the desk to function without YB or with a much reduced dependency on YB.

Yield Book Features

- Overview:

  - Supports Models for Products: Conventional 30 Year, Ginnie 30 Year, Project Loans, …

  - Supports Models for Hedging Instruments: Swaps, Swaptions, Caps/Floors, etc.

  - Implements a robust LMM/BGM interest rate model

  - Proprietary Cashflow Engine

  - ???

- Front End Application

  - OAS/Price/Yield

  - Incorporates Dials

  - Risk measures

  - Speed: X seconds / bond / OAS?

  - TRR

  - Others?

- Nightly Batch Runs

  - Runs Universe of bonds (or just Portfolio?)

  - Key Rate Durations

  - Speed: X hours for nightly run

- Model

  - Tracking/Accuracy

  - Replines

  - Projection

  - Variables

  - Dials

  - ???

- Reporting

  - ???

Scale Features

- Overview:

  - Supports Models for Products: Conventional 30 YR, (In Progress) Project Loans, (TODO) Ginnie 30YR…

  - No Support for Hedging Instruments: Swaps, Swaptions, Caps/Floors, etc.

  - Implements a 1 Factor Hull White interest rate model

  - Intex Cashflow Engine (IN PROGRESS)

- Front End Application (Vienna)

  - OAS/Price/Yield

  - Incorporates Dials (simple set, do we need more?)

  - Risk measures (do we calculate all required?)

  - Speed: ~10 seconds / bond / OAS

  - TRR (TODO)

- Nightly Batch Runs

  - Runs Universe of bonds (or just Portfolio?)

  - Key Rate Durations

  - Speed: X hours for nightly run

- Model

  - Tracking/Accuracy

  - Replines

  - Projection

  - Variables

  - Dials

  - ???

- Reporting

  - Cohort Report

Priorities

Must have by Oct 1

- Project Loans (Projections/Pricing/OAS/Risks)

- Intex Cashflow Engine (replace BBG engine)

- ???

Nice to have by Oct 1

- Extended Dials?

- Collateral Overrides?

- ??

Comments