## ScaleDB Project Plan for 15-years and 20-years

- Introduction

ScaleDB currently provides loan- and pool-level coverage of 30-year mortgages guaranteed by Fannie Mae and Freddie Mac, as well as loan-level GNMA 30-year mortgages. The goal is to extend this infrastructure and calculations to Conventional 15- and 20-year mortgages.

- Development Plan

Despite difference in liquidity and availability of mortgage rates, there are a lot of commonalities on the data side for 15- and 20-years. Consequently, to the extent possible, the goal is to simultaneously work on the 15- and 20-year data sets together.  The approximate sequencing will be:

Freddie Mac Loan-level -> Fannie Mae Loan-level -> Freddie Mac Pool-level -> Fannie Mae Pool-level

Although the prepayment model is currently fit to loan level replines, pool-level data is still required for three purposes:

- Fitting the Default Model. Monthly default rates are not visible at the loan level.

- Providing Tracking Data for Symphony Slicer. Slicer is based on pool-level tracking for 30-year conventional mortgages and loan-level tracking for Ginnie Mae 30-year mortgages.

- Training the Model on Longer History.  The loan level data only starts from 2006 and for certain variables it may be helpful for us to use the information before 2006 to train the model (lock-in effect in deep OTM situations etc).

The plan has 3 basic components:

- Data Loading and Cleaning

Loading data and filling in missing values

- Incentive Calculations

  - Mortgage Rates: For 15-year mortgages, the PMMS rate is available. For 20 year loans, there is no PMMS rate. So we use the spread between 30-year conventional WACs and 20-year WACs as the spread between the two mortgage rates. Then, we can calculate the 20-year rate based on the 30-year PMMS and a moving average spread.

  - OrigPMI and CurrPMI

  - LLPAs

  - Dependence of refinance incentive on other mortgage products

    - Consider government 15-year mortgages? If so, need to also determine what the appropriate MIP matrix is for 20-years.

    - Consider fixed-rate to ARM refinancings?

    - Consider 30-year to 15-year yield curve slope?

- %HARPed Calculations: For 30-year conventional loans, we use the mapping between the Credit data set and the Loan/Pool-level data set to identify HARed loans. However,  the rule may have to be revisited as Credit data has started to include limited documentation loans. As a first cut, we may decide to simply use the algorithm that employs the level of mortgage insurance and a logistic regression estimation to identify the probability of being HARPed.

- Data Coverage

Data Coverage Comparison for LL and PL

Loan Level

| Product | Ticker | Starting Origination Date | Starting Asof Date |
| --- | --- | --- | --- |
| FHL 15-year | FGCI | 1993-05-01 | 2006-08-01 |
| FHL 20-year | FGTW | 2007-10-01 | 2006-08-01 |
| FNM 15-year | FNCI | 1998-02-10 | 2012-01-01 |
| FNM 20-year | FNCT | 2013-02-01 | 2012-01-01 |

Pool Level

| Product | Ticker | Starting Issue Date | Starting Asof Date |
| --- | --- | --- | --- |
| FHL 15-year | FGCI | 1990-10-01 | 1994-01-01 |
| FHL 20-year | FGTW | 1992-12-01 | 1994-01-01 |
| FNM 15-year | FNCI | 1982-11-01 | 1994-01-01 |
| FNM 20-year | FNCT | 1982-09-01 | 1994-01-01 |

- Key Scale DB Tables

| Table name | Column Names | Dependency | Comments |
| --- | --- | --- | --- |
| fhl_loan | origLoanSize numberUnits origFICO dti origNoteRate miLevel | GSE Data |  |
|  | origLTV HPI_orig | Cello HPA | Use the new HPA model |
|  | percentHARPed | Credit Data | Need to revisit the mapping |
|  | origPMI | PMI table | Use the 30-year PMI table |
| fhl_loanhist | balance | GSE Data |  |
|  | hpa | Cello HPA | Use the new HPA model |
|  | cltv | GSE Data | Switch to current bal for CLTV |
| fhl_LoanEligibility | HARP_eligible |  | HARP program end date extends from 2017-09-01 to 2018-12-31, see more at: https://www.fhfa.gov/Media/PublicAffairs/Pages/FHFA-Announces-Modifications-to-High-LTV-Streamlined-Refi-Program-and-Extension-of-HARP-Thru-12-2018.aspx |
|  | conventional_eligible | LLPA Table PMI Table |  |
|  | fha_eligible | MIP Table | Use the 15 year MIP standard |
| fhl_LoanIncentive | conventional_refi_incentive currLLPA currPMI | 15-year mtg rate 20-year mtg rate LLPA Table PMI Table | Switch to 3.0 Mortgage Rate Model |
|  | fha_refi_incentive currMIP | GNMA mtg rate? MIP Table | Not sure if we need 15/20 year GNMA rate Use the 15 year MIP standard |
|  | refi_incentive_eligible |  |  |
| fhl_loanburnout | burnout |  |  |

For the PMI,LLPA and MIP tables, different version will be applied to the corresponding product:

|  | 30 Year | 20 Year | 15 Year |
| --- | --- | --- | --- |
| PMI | > 20 Year | <= 20 Year | <= 20 Year |
| LLPA | >= 20 Year Divided by 4.0 | >= 20 Year Divided by 3.5 | Null |
| MIP | > 15 Year | > 15 Year | <= 15 Year |

- Progress Tracker

Here is a project progress tracker. We can use this to keep track of our progress:

https://docs.google.com/spreadsheets/d/1Rux3QJMnBnEn-tTTBJRXDZnNaijkoVFXj3n9rUwiIIE/edit#gid=0

In theory, we could also try to fit to the loan-level data available on the Credit Data set or try to populate the loanRemovalReason field for conventional loans but this may take a while to do and defaults are going to be a small contributor to prepayment rates.

There is no pool-level Ginnie Mae coverage because of the decision to have separate submodels for the individual government programs (FHA, VA, RHS, PIH) which can only realistically be done with loan-level data.

There is no pool-level tracking for Ginnie Mae 30-years because even though it is possible to break each pool into separate replines corresponding to the different programs, we are forced to assume each repline has identical characteristics. We do not have loan-level tracking for Fannie Mae/Freddie Mac 30-years because the processing time required to produce such a file is currently ~25 hours.