Quant Research Meeting

Dec 5, 2014 | Location: Conference Room

Agenda

- Project Status

  - Completed projects

    - Migrated swaption volatility data source from Barcap to Yieldbook (Neo)

      - Modified the normalized vols conversion algorithm to include 2y vols based on test results.

      - Setup production process to load Yieldbook swaption vols into Database.

    - Implemented current coupon model in C++ (Lien)

      - Wrote C# program to query data

      - Wrote protocol buffers for current coupon data

      - Wrote PB reader in C++

      - Implemented the current coupon model in C++

    - Loaded historical TBA prices since 2012-2014(Johnson, Neo)

  - In progress

  - Migrate swaption volatility data source from Barcap to Yieldbook (Neo)

    - To back-fill normalized vols from yieldbook for curve construction and to run regression test on the algorithm.

    - To put the new algorithm in production and wean ourselves off Barcap for swaption vols

  - Implement current coupon model in C++ (Lien)

    - To do historical test for 2014.  Investigating issue with June data.

    - To run historical test back to 2001.  Only focus on 30 year for now.

    - Need to take care of extreme cases when prices are both above par.

  - Load historical TBA prices since 2001 (Johnson, Neo)

      - To further load data from 2001 onwards

Attendees

Derek Ho, Sharad Chaudhary, Neo Wang, Lien Chen