Quant Research Meeting

Feb 13th, 2015 | Location: Conference Room

Agenda

- Project Status

  - Completed projects

    - Made comments in codes in Util folder(Neo)

    - Loaded historical TBA prices since 2001-2003(Neo)

    - Loaded historical Swaption Normalized Vols since 2001 (Neo)

      - Vol3y7, 4y5y, 5y4y, 5y7y, 3y5y, 5y10y

    - Loaded historical TBA Settle dates since 2001 (Neo)

    - Add the Update Scheme on the servicing spread to smooth the volatile result (Lien)

    - GNMA Current Coupon Model

      - Did current coupon calculation for GNMA and GNMAII (Lien)

      - Research on spread on GNMA and GNMAII, fix 2010 GNMA result (Lien)

    - Optimized the extrapolation method in our current coupon practice

      - Updated the extrapolation method for cases like: multiple times extrapolation, lower coupon with higher price, same price for the two coupons (Lien)

      - Add error tag for coupon extrapolation (Lien)

    - Google Test (Bobby)

    - Freddie Data statistical tie-out (Bobby)

  - In progress

    - To start calculating and saving mortgage rate and spread to database based on yieldbook CMM, also to backfill historical data

    - Continue the mortgage rate model (Lien)

      - Work on update scheme of the servicing spread

      - Try to implement the model for data before 2005

    - Research on yield curve model (Lien)

    - To build a separate library, Scale, starting with yield curve construction. Write a driver program in both CCMQuantLib and the new Scale to cross check the yield curve results. (Neo)

    - Fannie and Freddie derived data creation (Bobby)

      - Finalize tables names and columns

      - Send to Purvi/Madhukar

    - C++ Code to Python tests (Bobby)

    - Accordion - R project for STACR/CAS model specification/estimation (Bobby)

Attendees

Derek Ho, Sharad Chaudhary, Neo Wang, Lien Chen, Robert Morris, Raj Savai