Quant Research Meeting

Feb 27th, 2015 | Location: Conference Room

Agenda

- Project Status

  - Completed Projects

    - Accordion - R project for STACR/CAS model specification/estimation (Bobby)

      - DONE console app for model iteration

      - DONE basic multinomial regression module

    - Build the Daily Originator Mortgage Rates Sheet (Lien)

      - Developed a version based on interest rate and points (higher SD)

      - With Sharad’s help, reverse engineered the banks rate using interest rate and APR, implement a new strategy for 30-year Conforming Conventional rate (results are more comparable)

      - Setup AA software to grab the new rates

    - Productionalize the Current Coupon Model

      - Work on the code review process

  - In Progress

    - To implement test cases and start daily build process for Scale. (Neo)

    - Research on yield curve construction methods, monotone convex and hermite spline(Lien)

    - Build the Daily Originator Mortgage Rates Sheet (Lien)

    - Prepayment Report for Fannie/Freddie loans (Raj)

    - Accordion - R project for STACR/CAS model specification/estimation (Bobby)

      - research on best multinomial approach

Attendees

Derek Ho, Sharad Chaudhary, Neo Wang, Lien Chen, Robert Morris, Raj Savai