Quant Research Meeting

Mar 13th, 2015 | Location: Conference Room

Agenda

- Project Status

  - Completed Projects

    - Deployed Yield Curve Daily Build process at 5:30 pm daily Mon-Fri (Johnson)

    - Code reviewed Current Coupon code base with Lien (Johnson)

    - Productionalize 30-year FNMA and GNMA current coupon (Lien)

      - Upload historical data back to 2009

      - Set up daily process to calculate the rates

    - Daily Bank Mortgage Rate report (Lien)

      - Design and generate daily reports

      - Add 1 month historical track to the report

      - Check AA file every afternoon to make sure it runs well

    - Research on daily "best execution" matrix: basic build out of the report (Lien)

      - Lenders put loans into securitization with different coupons, with different origination and servicing cash flow. This report shows a strategy that maximizes originators’ potential profit.

      - Optimized the framework, ready to generate the report once we figure out the multiple assumptions

    - Historical servicing spread and Freddie Mac survey rate report (Lien)

      - Capture the trend of the Servicing Spread and FHLMC Survey Rate over history

      - This page is weekly basis and will be updated every Friday (after FHLMC update their survey result on Thursday)

      - Build a automation excel format

      - Start to generate the report for the desk

    - Research on "Time from Refinancing Application to Funding" (Lien)

      - Show the number of days it takes for an application to be processed and funded

      - Get data from Ellie Mae "Origination Insight Reports" from 2011, Ellie Mae will update the data as monthly basis

      - Build a automation excel format

      - Start to generate the report for the desk

    - Accordion - R project for STACR/CAS model specification/estimation (Bobby)

      - Historical Metrics + bucketing, projection setup module

    - Credit Loan Data Prepayment/Transition Report (Raj)

      - Design/test query for Freddie/Fannie Data dynamic data (done)

      - Finalize list of fields to be incorporated in new dynamic table (done)

      - Generate Prepayment/Transition Reports (in progress)

  - In Progress

    - Roll out Daily Yield Curve process (Johnson)

    - Research on Origination Market Concentration (Lien)

      - Generate a report to show how the market is highly concentrated on the top one / five / ten originators.

      - Investigate whether our database has sufficient data

    - Accordion - R project for STACR/CAS model specification/estimation (Bobby)

      - Past/Future prediction module (roll rates matrices)

    - Implement unit test program leveraging Google Test (Neo)

Attendees

Derek Ho, Sharad Chaudhary, Neo Wang, Lien Chen, Robert Morris, Raj Savai, Johnson Hogwarts